## Slide 1: Project Management for Auditors
Scrum

## Slide 2: Why Scrum?
Impact
Efficient
Transparent
Teamwork
Accountable
Nimble

## Slide 3: What is Scrum?

## Slide 4: Traditional Project Management vs. Scrum
Source:
Michele Sliger, Stickyminds.com
Constrained by: Scope Cost Schedule
Estimate: Cost Schedule Scope
Plan Driven
Impact Driven

## Slide 5: Essential Scrum Terminology
“Potentially shippable product” = Final, not draft product.
Product Backlog = Tasks to complete audit objectives
Sprint Backlog = To-do list for the sprint.
Sprint = Iteration in which the Scrum Team concentrates on achieving goals defined in the current sprint backlog.
Sprint
Sprint Backlog
2-3 weeks
24 hours
Product Backlog
“Potentially shippable product”

## Slide 6: Scrum Roles
Product Owner =
Develops and prioritizes the Product backlog.
Scrum Team =
Workforce to complete backlog items
Scrum Master =
Team leader

## Slide 7: Sprint Planning: Product Owner
Product Owners and Team:
Prioritize product backlog
Set the sprint goal
Identify user stories
Define done
Product Backlog

## Slide 8: Sprint Planning: Scrum Team
Identify items from product backlog
Break into 0-4 hour tasks
Estimate time
Prioritize
Sprint Backlog

## Slide 9: Sprint Planning: Scrum Team
Sprint Backlog

## Slide 10: Sprint Planning: Scrum Team
Sprint Backlog

## Slide 11: The Burndown Chart
Chart: Sprint Days
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40
Complete | 0 | 7.5 | 12 | 17.5 | 19.3 | 19.3 | 19.3 | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A
In Progress | 6 | 25 | 31.9 | 34 | 41.2 | 41.2 | 41.2 | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A
Pending | 69.5 | 43 | 30.1 | 21 | 10 | 10 | 10 | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A
Remaining | 72.5 | 65 | 54.6 | 49 | 41.2 | 31.2 | 31.2 | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A
Effort | 3 | 10.5 | 19.4 | 23.5 | 29.3 | 39.3 | 39.3 | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A | #N/A
2-3 wks
Sprint

## Slide 12: In 15 minutes or less: daily scrum
What did you do yesterday?
What will you do today?
Any impediments?
24 hrs
Daily Scrum

## Slide 13: Sprint Review
Present the potentially shippable product. This could include:
Workpaper for internal QA or auditee technical review
Detailed audit plan to supervisor
Report chapter for editing or auditee technical review
Potentially Shippable Product

## Slide 14: Sprint Retrospective
Attended only by the team
What went well
What could we do differently

## Slide 15: Essential Scrum Terminology: Review
Sprint
Sprint Backlog
2-3 weeks
24 hours
Product Backlog
“Potentially shippable product”

## Slide 16: What kind of projects work well with Scrum?
Project with complexity and ambiguity
Project in which dependencies can be minimized
Project with interested stakeholders and high-value outcomes

## Slide 17: What kind of teams work best with Scrum?
Teams who enjoy a self-directed, collaborative approach to a project
Preferably co-located
Teams who value accountability to one another
Teams who have the authority to
do what is needed to meet sprint commitments

## Slide 18: Questions?
Kymber Waltmunson, CIA, CGAP, CSM, MPA, MA
King County Auditor’s Office
kymber.waltmunson@kingcounty.gov
206-296-0383