## Slide 1: ECC PROJECT UPDATE
Colleen Bettis – Management Accounting & Analysis (MAA)

## Slide 2: WHAT IS ECC?
Employee Compensation Compliance (ECC) is a third-party solution, provided by Huron Consulting, which supports the effective management of effort reporting, project certification, and payroll confirmation.
To support UW Finance Transformation (UWFT) and the implementation of Workday Finance, ECC will replace effort reporting systems for eFECS, Grant and Contract Certification Reports (GCCR), Harborview Medical Center (HMC), and Applied Physics Laboratory (APL).

## Slide 3: PROGRESS THROUGH PROJECT PHASES
Project Kickoff Phase (Complete)
Kicked off project on 4/25.
Collaborated with Huron to define responsibilities and deliverables.
Defined project priorities, commitments, and milestones.
Onboarding Phase (Complete)
Learned more about the features, functionalities, and constraints of ECC.
Collaborated with MAA and Huron to work through initial design decisions.
Established communication and organizational change management plans.
Established the ECC Champions Network, including onboarding processes and engagement channels.
Began outreach to build project awareness with UW effort reporting users and recruit ECC Champions.
Design Phase (Ongoing and Iterative)
Planned for the upcoming site visit with Huron.
Established the ECC Staging Environment, which is now up and running with sample data.

## Slide 4: WHAT'S NEXT?
Huron site visit (7/26 - 7/29)
  Sessions will cover key design decisions, stakeholder engagement, ECC demos, and ECC Champions. For more information, refer to the Agenda.
  If you are interested in attending any (or all) of the sessions, email ECCHelp@uw.edu.
Design Decisions
  This work is ongoing and iterative—it is expected to continue through March 2023.
  Several key design decisions will be discussed during the upcoming site visit.
  ECC Champions will provide input, when possible.
Current State Process Mapping
  Current state process maps are under development to inform future state design and ensure critical functionality is understood and maintained.
Training and Support
  Initial training materials are under development for review and feedback with ECC Champions during the upcoming site visit.
  A Training Plan is under development to ensure support before, during, and after go live.

## Slide 5: WHAT'S COMING (FALL 2022)
Better data and more defined user scenarios in the ECC Staging Environment.
Additional requests for ECC Champions (faculty, grant managers, effort coordinators, etc.).
Testing
  Unit testing will begin end of August and will iterate with design.
  End-to-end testing will begin in October 2022.

## Slide 6: WE NEED YOUR HELP!
ECC is configurable—user input ensures we maintain desired functionality, while embracing this opportunity for improvement. There are a couple ways to help!
Become an ECC Champion! Champions draw on their experience to give effort reporting users a voice in a way that works for them. We follow an opt-in model for participation, so Champions only engage when it works for them. These are some of the areas where we need support:
  Provide feedback on current state effort reporting.
  Participate in design discussions, focus groups, and/or surveys.
  Participate in User Acceptance Testing (UAT).
Provide input! You don't have to be an ECC Champion to do this.
  Ask questions
  Voice concerns
  Let us know about meetings or events where we can share updates on ECC.
Ready to help? Email us at ECCHelp@uw.edu

## Slide 7: Thank you!