## Slide 1
UWFT Transitions -
Sponsored Programs Cutover Planning
March, 2023 MRAM
Carol Rhodes, Office of Sponsored Programs
Juan Lepez, Grant and Contract Accounting

## Slide 2
What?
Cutover: planning & execution of activities required to successfully transition the UW Finance processes to the new ecosystem (that includes Workday) in a specific timeframe with minimal disruption of day-to-day operations.

## Slide 3
Why?
Current state data must be converted from legacy financial systems to Workday.
Cutover will ensure clean data once Workday goes live so we can accurately process financial items with minimal disruption.
Data conversion happens in phases during cutover so as data is passed through, it can be validated.
Data must not change so what is validated is what is converted. Therefore, we require a freeze period on setting up new activity.

## Slide 4
When?
Sponsored Programs Cutover Timeline (so far)
6/09: Last day OSP will send final and ready to be approved Funding Actions, financial-related Post Award Changes, this includes Budget Extensions, to GCA for processing
6/13: Last Day GCA will process final and ready to be processed advance budgets, advance extensions, Transpasus, as well as items that arrive from OSP
6/15 after 5PM: Items that could not be processed will need to be reprocessed after UWFT & SAGE Awards Go-Live

## Slide 5
OSP - Business as usual?
Proposals & eGC1 submission
  NIH 7/05 deadline, no impact
Preaward notifications such as Just-in-Time
Non-Award Agreements
Post Award Changes that do not impact a budget number
Can awards arrive in OSP during cutover?
  YES!

## Slide 6
SAGE - Business as usual?
Continued functionality for all areas, up until anticipated SAGE Awards release window
eGC1s, Advances, Subawards will continue to use the same existing modules
After release - new awards (formerly new FAs) will be entered into the Award Setup Request form

## Slide 7
Not business as usual?
What does cutover mean for GCA?
GCA will be:
Completing training
Validating data for cutover
Expect more information on Closeout activities

## Slide 8
Stay tuned for more details via
March MRAM Q&A follow up email
Final UWFT program cutover dates & information
Coordinated Sponsored Program email with more details
We’ll also return in April!

## Slide 9
Questions